PROJECT MANAGEMENT REVIEWER

I. FUNDAMENTAL PROJECT CONCEPTS (Multiple Choice)

- A project is best described as:
A. A continuous business activity
B. A temporary endeavor with a unique output
C. A repetitive operational task
D. A daily organizational function

- Which of the following BEST distinguishes a project from operations?
A. Projects are repetitive
B. Projects have no deadlines
C. Projects are temporary and unique
D. Projects are continuous

- Operations are characterized by:
A. Defined beginning and end
B. Unique outcomes
C. Repetitive and ongoing activities
D. Progressive elaboration

II. KEY ELEMENTS & CHARACTERISTICS OF PROJECTS (Multiple Choice)

- Which is NOT a key element of a project?
A. Purpose
B. Stakeholders
C. Continuous output
D. Resources

- Progressive elaboration means:
A. The project scope never changes
B. Project details become clearer over time
C. Projects are repeated
D. Planning is unnecessary

- A project is considered unique/uniqueness because:
A. It always costs more
B. It produces a distinct result
C. It has no stakeholders
D. It lasts longer

III. TRIPLE CONSTRAINT (IRON TRIANGLE) (Multiple Choice)

- Which of the following is NOT part of the triple constraint?
A. Scope
B. Time
C. Cost
D. Quality

- Changes in scope, time, or cost will MOST LIKELY affect:
A. Risk
B. Stakeholders
C. Quality
D. Procurement

IV. PROJECT LIFE CYCLE PHASES (Multiple Choice)

- Which phase formally authorizes the project?
A. Planning
B. Execution
C. Initiation
D. Closure

- The Project Charter is created during:
A. Planning
B. Initiation
C. Execution
D. Monitoring

- Monitoring and controlling primarily focuses on:
A. Delivering outputs
B. Tracking performance
C. Hiring resources
D. Closing contracts

- Lessons learned are documented during:
A. Planning
B. Execution
C. Monitoring
D. Closure

V. PROJECT TOOLS & TECHNIQUES (Multiple Choice)

- A Work Breakdown Structure (WBS) is used to:
A. Estimate profit
B. Break the project into smaller tasks
C. Select contractors
D. Control quality

- Which tool shows activities on a timeline?
A. PERT
B. WBS
C. Gantt Chart
D. ROI

- PERT is mainly used to:
A. Track expenses
B. Analyze task sequence and duration
C. Manage people
D. Close projects

VI. FEASIBILITY STUDIES (Multiple Choice)

- A feasibility study determines:
A. Project popularity
B. Project viability and worth pursuing.
C. Project duration only
D. Project staffing

- Which feasibility evaluates costs versus benefits?
A. Technical feasibility 
B. Operational feasibility 
C. Economic feasibility 
D. Schedule feasibility

- Availability of technology is assessed under:
A. Economic feasibility
B. Technical feasibility
C. Operational feasibility
D. Legal feasibility

- A feasibility study determines if the project will function within current operations:

A. Economic feasibility
B. Technical feasibility
C. Operational feasibility
D. Legal feasibility

- A feasibility study assesses if the project can be completed on time

A. Economic feasibility
B. Technical feasibility
C. Operational feasibility
D. Schedule feasibility

VII. ESTIMATION METHODS (Multiple Choice)

- Using data from past similar projects is called:
A. Parametric estimation
B. Bottom-up estimation
C. Analogous estimation
D. Expert judgment

- Bottom-up estimation involves:
A. Guessing costs
B. Estimating total cost directly
C. Adding costs of individual tasks
D. Using cost per unit

- Cost per unit calculation is an example of:
A. Analogous estimation
B. Parametric estimation
C. Bottom-up estimation
D. Rough order estimation

VIII. FINANCIAL EVALUATION (Multiple Choice)

- ROI measures:
A. Project risk
B. Project duration
C. Project profitability
D. Project quality

- The correct ROI formula is:
A. Cost ÷ Benefits
B. Benefits − Costs
C. (Benefits − Costs) ÷ Costs
D. Benefits ÷ Time

IX. MANAGEMENT & LEADERSHIP (Multiple Choice)

- Delegation means:
A. Removing responsibility from the manager
B. Assigning tasks while keeping accountability
C. Avoiding supervision
D. Giving up authority

- Interpersonal skills are also known as:
A. Technical skills
B. Conceptual skills
C. Human skills
D. Analytical skills

- Knowledge of tools, methods, and technology.

A. Technical skills
B. Conceptual skills
C. Human skills
D. Analytical skills

- Understanding the larger organization as a whole requires:
A. Human skills
B. Technical skills
C. Conceptual skills
D. Mechanical skills

X. ORGANIZATIONAL STRUCTURES (Multiple Choice)

- In which structure does the project manager have the MOST or maximum authority?
A. Functional Organization
B. Matrix Organization
C. Projectized Organization
D. Weak matrix Organization

- Authority is shared in which structure?
A. Functional Organization
B. Projectized Organization
C. Matrix Organization
D. Line Organization

- Organization project manager has limited authority

A. Functional Organization
B. Projectized Organization
C. Matrix Organization
D. Line Organization

XI. CONTRACT TYPES (Multiple Choice)

- Which contract Cost is predetermined  and Cost risk is on the seller?
A. Time and materials contract
B. Fixed-price contract
C. Cost-reimbursable contract
D. Lump sum

- Which contract pays actual cost plus a fee?
A. Fixed-price contract
B. Time and materials contract
C. Cost-reimbursable contract
D. Lump sum

- Which contract pays based on hourly or unit rates?
A. Fixed-price contract
B. Time and materials contract
C. Cost-reimbursable contract
D. Lump sum

XII. PROCUREMENT & TENDERING (Multiple Choice)

- Tendering is the process of:
A. Managing employees
B. Inviting bids from contractors
C. Closing projects
D. Estimating costs

- Open tendering means:
A. Invitation to selected bidders only
B. Invitation open to all qualified bidders
C. No bidding process
D. Internal selection

- Contractor selection should be based on:
A. Personal preference
B. Technical capability and past performance
C. Friendship
D. Lowest price only

XIII. TRUE OR FALSE

Write TRUE if the statement is correct and FALSE if incorrect.

1.Projects are temporary in nature.

2.Operations produce repetitive outputs.

- Planning happens before initiation.

4.Monitoring and controlling occurs during execution.

5.Delegation removes accountability from the manager.

6.ROI is used to measure profitability.

7.Quality is affected by changes in time and cost.

XIV. ESSAY REVIEW POINTS

Importance of Project Management

- Ensures project objectives are met

- Controls time, cost, and scope

- Improves coordination and communication

- Reduces risks

- Increases success rate

Why Managers Must Distinguish Projects and Operations

- Proper resource allocation

- Correct management approach

- Accurate performance evaluation

- Avoids confusion in goals

- Project Management

- B

- C

- C

- C

- B

- B

- D

- C

- C

- B

- B

- D

- B

- C

- B

- B

- C

- B

- C

- D

- C

- C

- B

- C

- C

- B

- C

- A

- C

- C

- C

- A

- B

- C

- B

- B

- B

- B

- TRUE

- TRUE

- FALSE

- TRUE

- FALSE

- TRUE

- TRUE